IRON MAN PROJECT
RISK ASSESSMENT

In this document we will see three major threats that could possibly happen during the project. Once they have been identified, this document will list tree possible solutions for each threat. The Gantt chart will have to be amended with every threat and solution
As this Iron Man suit project relies on human beings to be realized, the execution of the project might be affected by potential absences of the working team. One or more working member may be sick. Also considering eventual life events like holiday, birth and death. In this case, we would have to recruit another developer or engineer to fulfill the vacant job. We must prepare backup plans for every single position inside the team. Names of the developers and engineers should be modified every time there is a change inside our team.

The other major risk is that the project might be affected by technical issues on the printer by for example raw material. The first thing we will have to check is whether the problem comes from the printer or the material, or rather from a default in our models. If the problem comes from the models, we will have to modify them consequently to make them fit both the requirements and the capacities of the printer. However, if it comes from the printer or the raw materials, we will have to call the supplier’s guarantee and make him exchange the faulty equipment for a new one. In case he refuses, we would have to summon him through our legal department. Nevertheless, we would have to look for new equipement on the Internet in order to possibly buy them, and then we will need to modify our budget request and documents. That means that the Gantt chart and every document convened will have to be modified to fit the new specification of the machine and the materials, including the new budget need.

To finish the most important threat that we could face , would be that after printing and robotizing the suit , we realize that it is not solid enough to be freely moved and shipped wherever we need it. For example, if it breaks during transport, or even worse , during a showcase. In that case, without a backup plan , we would have to start the project all over again . To avoid this inconvenience, we will be on different suits during the project, with different specifications , including the weight, the width and the height. Also, before printing the real suit, the team will be working on prototype that will be thoroughly tested in real conditions, in order to ensure that the final suit is ready for shipping and showcasing.